Meeting Log:

|  |
| --- |
| Date: Jan 13th  ● Who is doing what: Discussion by all members’ discussion  ● What are we doing:   1. Direction of the project?   Choose the project topic: An application based on web technology.   1. What technology should we use?   Web+MySQL+Web frame.   1. To do: decide on a specific project. |
| Date: Jan 14th  ● Who is doing what: Discussion by all members  ● What are we doing:   1. Project topic?   Choose the project topic: Online Study System.   1. Write the proposal. 2. To do: Search some materials for determining specific web technology. |
| Date: Jan 15th  ● Who is doing what: Discussion by all members  ● What are we doing:   1. Tech?   Spring boot + MySQL   1. To do: Set up the environment. |
| Date: Jan 16th  ● Who is doing what:  Keyi Fan is responsible for the code.  Xiaoxia Sun is responsible for the test.  Xinhui Ding is responsible for the requirement.  Yuxuan Du is is responsible for the database.    ● What are we doing:   1. Project topic change into:   Personal Website   1. To do:   learn the knowledge of each responsible part. |
| Date: Jan 22th  ● Who is doing what:  Keyi Fan is responsible for the code.  Xiaoxia Sun is responsible for the test.  Xinhui Ding is responsible for the requirement.  Yuxuan Du is is responsible for the database.  ● What are we doing:   1. Standardize meeting mode:   Choose every Wednesday to have group meeting.   1. Exchange learning progress. 2. To do: learn the knowledge of each responsible part. |
| Date: Jan 29th  ● Who is doing what:  Keyi Fan is responsible for the code.  Xiaoxia Sun is responsible for the test.  Xinhui Ding is responsible for the requirement.  Yuxuan Du is is responsible for the database.  ● What are we doing:  Exchange learning progress.  Agile development is underway as discussed at the meeting.  ● When is what we are doing supposed to be finished:  Until next meeting.  ● Why is what we are doing relevant to users:  “As a user, I want to have a register account part, So that I can ensure that I can use the website.”  “As a user, I want to have a register reminder, So that I can ensure that I don’t have to register again.”  “As a user, I want to have a register input reminder, So that I can ensure that the passwords I input are same.”  “As a user, I want to have a login part, So that I can ensure that I can login the website.”  “As a user, I want to have a login reminder, So that I can ensure that I can know the username or password I input is wrong.”  “As a user, I want to have a switch part , So that I can ensure that I can change the language I can understand.” |
| Date: Feb 5th  ● Who is doing what:  Keyi Fan is responsible for the code.  Xiaoxia Sun is responsible for the test.  Xinhui Ding is responsible for the requirement.  Yuxuan Du is is responsible for the database.  ● What are we doing:  Exchange learning progress.  Agile development is underway as discussed at the meeting.  ● When is what we are doing supposed to be finished:  Until next meeting.  ● Why is what we are doing relevant to users:  “As a user, I want to have a home page, So that I can ensure that I can view the posts I posted.”  “As a user, I want to have an add part , So that I can ensure that I can add photo and contents and post them.” |
| Date: Feb 12th  ● Who is doing what:  Keyi Fan is responsible for the code.  Xiaoxia Sun is responsible for the test.  Xinhui Ding is responsible for the requirement.  Yuxuan Du is is responsible for the database.  ● What are we doing:  Exchange learning progress.  Agile development is underway as discussed at the meeting.  ● When is what we are doing supposed to be finished:  Until next meeting.  ● Why is what we are doing relevant to users:  “As a user, I want to have a setting page, So that I can ensure that I can modify the personal information.”  “As a user, I want to have a Hot share page, So that I can ensure that I can view the posts by the browsing times from high to low.” |
| Date: Feb 26th  ● Who is doing what:  Keyi Fan is responsible for the code.  Xiaoxia Sun is responsible for the test.  Xinhui Ding is responsible for the requirement.  Yuxuan Du is is responsible for the database.  ● What are we doing:  Exchange learning progress.  Agile development is underway as discussed at the meeting.  ● When is what we are doing supposed to be finished:  Until next meeting.  ● Why is what we are doing relevant to users:  “As a user, I want to have a comment part, So that I can ensure that I can comment on the bottom of the posts.”  “As a user, I want to have a topic page, So that I can ensure that I can view the topics.” |
| Date: March 4th  ● Who is doing what:  Keyi Fan is responsible for the code.  Xiaoxia Sun is responsible for the test.  Xinhui Ding is responsible for the requirement.  Yuxuan Du is is responsible for the database.  ● What are we doing:  Exchange learning progress.  Agile development is underway as discussed at the meeting.  ● When is what we are doing supposed to be finished:  Until next meeting.  ● Why is what we are doing relevant to users:  “As a user, I want to have a follow and unfollow topic part, So that I can ensure that I can follow and unfollow the topics I interested in or not.”  “As a user, I want to have a choose topic part, So that I can ensure that I can add posts by the topic I followed.” |
| Date: March 10th  ● Who is doing what: Discussion by all members  ● What are we doing:   1. Summarize the current progress of the project, including requirements, code, and tests. 2. Prepare to presentation. |
| Date: March 10th  ● Who is doing what: Discussion by all members  ● What are we doing:  Summarize the Suggestions given by the professor:   1. Github branch:   Suggestion: should not upload files directly to the master.  Solution: build a new repository and replan the project structure.     1. Test:   Suggestion: need more automated tests.  Solution: test by using the unittest that Springboot carries with it + the selenium automated testing technology. |
| Date: March 25th  ●Who is doing what:  Keyi Fan is responsible for the code.  Xiaoxia Sun is responsible for the test.  Xinhui Ding is responsible for the requirement.  Yuxuan Du is is responsible for the database.  ● What are we doing:  Exchange learning progress.  Agile development is underway as discussed at the meeting.  ● When is what we are doing supposed to be finished:  Until next meeting.  ● Why is what we are doing relevant to users:  “As a user, I want to have a people page, So that I can ensure that I can view all the users.”  “As a user, I want to have a follow and unfollow people part, So that I can ensure that I can follow or unfollow the people I interested in or not.”  “As a user, I want to have a follower page, So that I can ensure that I can view the posts of the people followed.”  “As a user, I want to have a search part, So that I can ensure that I can view the posts by searching the username.” |
| Date: Apr 1st  ●Who is doing what:  Keyi Fan is responsible for the code.  Xiaoxia Sun is responsible for the test.  Xinhui Ding is responsible for the requirement.  Yuxuan Du is is responsible for the database.  ● What are we doing:  Exchange learning progress.  Agile development is underway as discussed at the meeting.  ● When is what we are doing supposed to be finished:  Until next meeting.  ● Why is what we are doing relevant to users:  “As a user, I want to have a like and unlike part, So that I can ensure that I can like and unlike the posts that I think are good.”  “As a user, I want to have a view liked page, So that I can ensure that I can view the posts I liked before.” |
| Date: Apr 4th  ● Who is doing what: Discussion by all members  ● What are we doing: discuss the content to be reported with zoom. |
| Date: Apr 6th  ● Who is doing what: Discussion by all members  ● What are we doing: discuss the content to be reported with zoom. |